# CS 250 Agile Team Charter Template

## SNHU Travel Agile Team Charter

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | SNHU Travel wants to expand its customer base by building a niche vacation booking system. The product should help customers find trendy vacation packages, review package details, and begin the booking process. The value is a stronger online presence, improved customer experience, and a faster way to reach travelers before peak vacation planning begins. |
| Mission Statement (result to accomplish) | Build a simple, useful, and tested niche vacation booking system within five weeks. The team will deliver working software in short increments, prioritize the highest-value features first, and use feedback from Amanda and Christy to improve the product throughout development. |
| Project Team (team members and roles) | Client: Amanda, President of SNHU Travel, explains business needs and expectations. Product Owner: Christy prioritizes the Product Backlog and maximizes value. Scrum Master: Ron facilitates Scrum events, removes impediments, and supports the team. Developer: Nicky designs and builds the software. Tester: Brian defines tests, verifies acceptance criteria, and tracks defects. |
| Success Criteria | Start date: Beginning of the five-week project window. Expected completion date: End of week five. Final deliverable: Functional niche vacation booking system prototype. Key objectives: Support niche package discovery, display package details, allow customer booking/inquiry requests, complete tested Sprint increments, and deliver the highest priority features first. |
| Key Project Risks | Key risks include the short timeline, changing requirements, unclear acceptance criteria, limited stakeholder availability, scope creep, and defects found late in development. The team will manage these risks through backlog refinement, Daily Scrums, Sprint Reviews, clear priorities, early testing, and quick escalation of blockers. |
| Rules of Behavior (values and principles) | The team will communicate respectfully, stay transparent about progress, raise blockers early, focus on the Sprint Goal, and take shared ownership of quality. Team members will avoid blame, accept feedback professionally, and make decisions based on customer value, working software, and Product Owner priorities. |
| Communication Guidelines (scrum events and rules) | Sprint Planning will define the Sprint Goal and selected work. Daily Scrum will stay near 15 minutes and focus on progress, planned work, and blockers. Longer side topics will be parked until after the meeting. Sprint Reviews will gather stakeholder feedback. Retrospectives will identify team improvements. Backlog Refinement will clarify stories, priorities, and acceptance criteria. |